### Project Monthly Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name** | Viet Tien RFID System | | |
| **Project Party A** | Ms Quyen &Mr Tu &Ms Quy | **Project Party B** | Ben Huang |
| **Project Stage** | System is Running on 3 floor | **Report Date** | 20190503 |
| **Project Member** | Ben Huang / Tom/Diep/Quoc | **Report Times** | 2019 Year The 1st Times |

### Total Processing 80 %

### Summary Currently

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task** | **Begin Date** | **End Date** | **%** | **Status** | **Remark** |
| Cutsendtoreport: Report the cut-off date on the sewing line, status of loading on the sewing line | 2019-3-1 | 2019-4-25 | 100% | Finish |  |
| Sewing and QC: Loading, QC2, output QC3,recycle card | 2019-3-2 | 2019-4-20 | 100% | Finish |  |
| Document : Guide card issuance and reuse process | 2019-4-1 | 2019-4-1 | 100% | Finish |  |
| display sewing information for the day, accumulated sewing, error, .. on Kanban screen | 2019-3-1 | 2019-4-2 | 100% | Finish |  |
| Sewing line productivity report | 2019-3-1 | 2019-4-5 | 100% | Finish |  |
| UQ inspection report | 2019-3-1 | 2019-4-10 | 100% | Finish |  |
| Change language to English or Vietnamese | 2019-3-1 | 2019-5-10 | 80% | Finish |  |

### Plan for next month

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task** | **Begin Date** | **End Date** | **%** | **Status** | **Remark** |
| language be change 100% to english or vietnamese | 2019-05-3 | 2019-05-10 | 100% | Processing |  |
| Change the interface on QC2 Tablet: change the error name selection become select the error directly on the product | 2019-05-6 | 2019-05-15 | 100% | Processing |  |
| Assemble the lines together become 1 line , and require to create QC3 at the end of this one |  |  |  | Processing | Will do after signing report acceptance |
| Create reports according to the chart (not internal consistency of the company) |  |  |  | Processing | Will do after signing report acceptance |
| Delete the bundle card when the child card has not been separated and the input has not been added to the sewing line | 2019-5-3 | 2019-05-10 | 100% | Processing | Will do after signing report acceptance |

### Service Comment Score:

**□4&Under4 □5 □6 □7 □8 □9 □10**

### Project Members Attendance

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Member** | **0401-0407** | **0408-0414** | **0415-0421** | **0422-0428** | **0429-0430** |  |
|  | **1st Week** | **2nd Week** | **3rd Week** | **4th Week** | **5th Week** | **Total** |
| Tom | 3 | 0 | 0 | 0 | 0 | 2 |
| Quoc | 6 | 6 | 6 | 2 | 1 | 21 |
| Diep | 5 | 5 | 6 | 6 | 1 | 23 |
| Total | 14 | 11 | 12 | 7 | 2 | 46 |

Both Parties Signature Party A： Party B：

HUANSI Project Team 2019-05-03